Sprint 1 Implementation Plan

Sprint objective

Establish the project chassis so the codebase can boot, connect to PostgreSQL, run migrations, load configuration safely, emit structured logs, and support testing. At the end of Sprint 1, there should be no trading logic yet, but the platform should have a clean skeleton that Codex can extend confidently.

Sprint 1 definition of done

Sprint 1 is complete when all of the following are true:

- GitHub repo is initialized with the agreed structure

- local environment starts with Docker Compose

- PostgreSQL is running and reachable from the app

- configuration loads from environment variables through typed settings

- SQLAlchemy models exist for the MVP core tables

- Alembic migrations can create the schema

- at least one service boots successfully

- structured logging is working

- test suite runs and passes

- CI can run linting and tests

- documentation explains how to set up and run the project

Sprint 1 scope

This sprint should include:

- Repository scaffold

- Python project setup

- Configuration system

- Database layer

- ORM models for MVP tables

- Migration system

- Logging and app bootstrapping

- Service skeletons

- Test harness

- CI and developer tooling

- Basic documentation

This sprint should not include:

- exchange integration

- live market data

- trading strategies

- backtesting

- dashboards

- live execution

Proposed repo structure

Use this structure from the start:

crypto-mvp/

apps/

collector/

__init__.py

main.py

strategy_engine/

__init__.py

main.py

execution_engine/

__init__.py

main.py

backtester/

__init__.py

main.py

dashboard/

__init__.py

main.py

core/

config/

__init__.py

settings.py

db/

__init__.py

base.py

session.py

models/

__init__.py

market_tick.py

funding_rate_snapshot.py

strategy_signal.py

order_intent.py

order_record.py

fill_record.py

position_snapshot.py

pnl_snapshot.py

risk_event.py

system_event.py

exchange/

__init__.py

interfaces.py

exceptions.py

risk/

__init__.py

utils/

__init__.py

logging.py

time.py

ids.py

migrations/

tests/

unit/

integration/

fixtures/

docs/

PROJECT_CHARTER.md

ARCHITECTURE.md

PHASE_PLAN.md

MVP_REQUIREMENTS.md

scripts/

docker/

Dockerfile

.env.example

docker-compose.yml

pyproject.toml

README.md

alembic.ini

Sprint 1 work packages

Work Package 1 — Repository initialization

Goal

Create the repo and basic project metadata.

Deliverables

- GitHub repo initialized

- .gitignore

- README.md

- license if desired

- branch protection plan documented

Acceptance criteria

- repo clones cleanly

- no unnecessary generated files committed

- README contains setup placeholders

Work Package 2 — Python project setup

Goal

Establish a clean Python package and dependency workflow.

Recommendation

Use Python 3.12 unless you have a reason to pin lower.

Use:

- uv or poetry or pip-tools

- pytest

- sqlalchemy

- alembic

- psycopg

- pydantic-settings

- structlog or standard structured logging

- ruff

- mypy

Deliverables

- pyproject.toml

- dependency groups for runtime and dev

- installable package layout

Acceptance criteria

- fresh install succeeds

- pytest runs

- ruff check runs

- app imports resolve correctly

Work Package 3 — Configuration system

Goal

Provide typed, validated environment-based configuration.

Required config domains

- app environment

- database connection

- logging level

- mode: paper/testnet/live

- service names

- exchange placeholders

- feature flags

Example settings object

class Settings(BaseSettings):

app_name: str = "crypto-mvp"

environment: str = "development"

log_level: str = "INFO"

db_host: str

db_port: int = 5432

db_name: str

db_user: str

db_password: str

run_mode: str = "paper"

Deliverables

- core/config/settings.py

- .env.example

- centralized settings loader

Acceptance criteria

- missing required env vars fail fast with clear error

- settings load once and are reusable

- separate configs can be used for local/test/CI

Work Package 4 — Logging foundation

Goal

Create structured logging that all services can use consistently.

Requirements

- JSON logs in non-local environments

- readable console logs in development

- service name included

- environment included

- correlation/request ID support where useful

- exception stack traces captured

Deliverables

- core/utils/logging.py

- logger factory function

- startup log emitted by each app

Acceptance criteria

- service boot logs are consistent

- log records include timestamp, level, service, message

- exceptions are captured clearly

Work Package 5 — Database foundation

Goal

Create database connection/session infrastructure.

Requirements

- SQLAlchemy base model

- session factory

- engine creation from settings

- clean separation of sync vs async choice

For Sprint 1, choose one path and keep it simple. I recommend:

- sync SQLAlchemy first

Deliverables

- core/db/base.py

- core/db/session.py

Acceptance criteria

- app can connect to Postgres

- simple DB health check works

- sessions are usable in tests

Work Package 6 — MVP ORM models

Goal

Implement the first database models from DATA_SCHEMA.md.

Required Sprint 1 models

Start with the MVP minimum:

- MarketTick

- FundingRateSnapshot

- StrategySignal

- OrderIntent

- OrderRecord

- FillRecord

- PositionSnapshot

- PnLSnapshot

- RiskEvent

- SystemEvent

Model requirements

- UUID primary keys

- timestamps

- indexes where specified

- nullable fields only where justified

- naming aligned with the schema doc

Acceptance criteria

- models import cleanly

- metadata builds correctly

- fields match schema spec closely enough for migration

Work Package 7 — Alembic migrations

Goal

Make schema creation reproducible.

Requirements

- Alembic initialized

- migration environment wired to settings

- initial migration created

- migration applies cleanly to empty DB

Deliverables

- alembic.ini

- migration env config

- initial migration file

Acceptance criteria

- upgrade head works

- downgrade base works

- re-upgrade works

- schema matches intended ORM state

Work Package 8 — Service skeletons

Goal

Create bootable app entrypoints for future services.

Services to stub

- collector

- strategy engine

- execution engine

- backtester

- dashboard

Each should:

- load config

- initialize logger

- optionally test DB connectivity

- exit cleanly or remain alive in a simple loop placeholder

Deliverables

- apps/*/main.py

Acceptance criteria

- each service can be invoked from CLI

- each emits startup log

- each can perform basic health startup

Work Package 9 — Exchange interface stubs

Goal

Introduce the exchange abstraction layer without implementing real adapters yet.

Deliverables

- core/exchange/interfaces.py

- core/exchange/exceptions.py

Include

- adapter interfaces from the spec

- typed exceptions

- placeholder mock/paper interfaces if helpful

Acceptance criteria

- interfaces match the documented spec

- importing them does not drag in implementation-specific code

Work Package 10 — Test harness

Goal

Build the testing foundation before writing more complex code.

Required tests

- config loading test

- DB engine/session smoke test

- model metadata test

- migration smoke test

- service startup smoke test

Test structure

- tests/unit

- tests/integration

- fixtures for temp env and DB setup

Acceptance criteria

- tests run with one command

- integration tests can target Docker Postgres

- failures are easy to diagnose

Work Package 11 — Docker and local developer environment

Goal

Make local startup repeatable.

Requirements

- docker-compose.yml with Postgres

- app service optional for now

- persistent volume

- env wiring

Deliverables

- docker/dockerfile

- docker-compose.yml

Acceptance criteria

- docker compose up -d postgres works

- app can connect using env config

- local DB persists across restarts unless explicitly reset

Work Package 12 — CI and code quality

Goal

Make quality checks automatic.

Minimum CI checks

- install dependencies

- lint

- type-check basic modules

- run tests

Deliverables

- GitHub Actions workflow

Acceptance criteria

- push or PR runs checks

- failures block merge by policy

Work Package 13 — Documentation

Goal

Make the project understandable to Codex and humans.

Minimum docs for Sprint 1

- README with quickstart

- local setup instructions

- how to run migrations

- how to run tests

- project structure overview

Acceptance criteria

- a new contributor can boot the project using only the docs

Sprint 1 task breakdown

Here is a concrete task list you can hand to Codex.

Task group A — Scaffold

- Initialize repo structure and placeholder files

- Create pyproject.toml with dependencies and dev tools

- Add .gitignore and .env.example

- Add base README.md

Task group B — Core config and utils

- Implement typed settings in core/config/settings.py

- Implement structured logger factory in core/utils/logging.py

- Add common utility helpers for UTC timestamps and UUID generation

Task group C — Database

- Implement SQLAlchemy base and engine/session management

- Implement MVP ORM models

- Wire Alembic to the settings system

- Generate initial migration

Task group D — Service stubs

- Create bootable main.py files for each app

- Add DB health check utility

- Ensure services log startup and shutdown

Task group E — Exchange contracts

- Create interfaces.py for adapters

- Create typed exchange exception classes

Task group F — Testing

- Add pytest configuration

- Add config loader tests

- Add database smoke test

- Add migration smoke test

- Add service startup smoke tests

Task group G — DevOps

- Add Dockerfile

- Add Docker Compose with Postgres

- Add GitHub Actions CI workflow

Task group H — Docs

- Update README with quickstart, migration, and test instructions

Sprint 1 acceptance test checklist

At the end of the sprint, you should be able to run:

docker compose up -d

then:

alembic upgrade head

pytest

ruff check .

and also start a service such as:

python -m apps.collector.main

Expected result:

- config loads

- logger initializes

- DB connectivity passes

- service logs startup message

- process exits cleanly or runs placeholder loop

Suggested coding standards for Sprint 1

These will help Codex produce cleaner output.

General

- use type hints everywhere

- prefer small modules

- keep business logic out of main.py

- no hard-coded secrets

- no exchange-specific assumptions outside adapter layer

Data handling

- use Decimal, not float, for financial values

- use UTC-aware datetimes

- use enums in Python even if DB stores text

Testing

- every new module should have at least one test

- integration tests should be clearly separated from unit tests

Sprint 1 risks

Risk 1 — Overengineering too early

Avoid async complexity, message buses, and microservices in Sprint 1.

Risk 2 — Schema drift

The ORM and governance docs can diverge. Keep them aligned.

Risk 3 — Too much in one sprint

Do not add exchange integrations yet.

Risk 4 — Tooling sprawl

Choose one package/dependency workflow and stick to it.

Recommended Sprint 1 implementation order

This is the order I would use:

- repo scaffold

- pyproject.toml and install flow

- settings system

- logging

- Postgres via Docker Compose

- SQLAlchemy base/session

- ORM models

- Alembic migration

- service stubs

- tests

- CI

- docs

That sequence minimizes rework.

Sprint 1 exit gate

Do not start Sprint 2 until all of these are true:

- schema is stable enough for ingestion work

- migration workflow is proven

- config and logging are reusable

- service boot process is clean

- tests pass in local and CI

- no critical ambiguity remains in adapter or schema docs

The next logical deliverable after this is a Codex-ready Sprint 1 build brief, written as a sequence of implementation prompts.