Crypto-MVP Project Scope

Project goal

Build a modular crypto automation platform that starts with safe, low-complexity infrastructure and a paper-traded funding-rate capture MVP, then expands into more advanced automation such as market making and AI-assisted optimization.

Guiding principles

The project should follow a few rules from day one:

- No real capital until paper trading passes defined criteria

- One strategy at a time

- Every phase must produce something runnable

- Testing and observability are part of the product, not an afterthought

- AI enhances decision-making later; it does not replace disciplined system design

Phase 0 — Project framing and architecture baseline

Objective

Define the system before writing substantial code.

Deliverables

- Product vision and scope

- Architecture overview

- Initial tech stack

- Risk policy for development and deployment

- Repo structure

- Definition of success for Phase 1 and Phase 2

Decisions to lock in

- Language: Python

- Exchange abstraction: CCXT or direct exchange SDK where needed

- Storage: PostgreSQL for persistent data, SQLite only for quick experiments

- Caching/queue: optional Redis

- Containerization: Docker Compose

- Monitoring: structured logs first, metrics second

- Deployment target: local workstation first, VPS later

Proposed repo structure

crypto-mvp/
  apps/
    collector/
    strategy_engine/
    execution_engine/
    backtester/
    dashboard/
  core/
    config/
    models/
    exchange/
    risk/
    utils/
  tests/
  docs/
  scripts/
  docker/

Required documents

- README.md

- ARCHITECTURE.md

- RISK_POLICY.md

- ROADMAP.md

Exit criteria

- You can explain the whole system in one page

- Repo skeleton exists

- Environment boots locally with Docker

- Config pattern is decided

Phase 1 — Core platform scaffold

Objective

Build the basic software chassis.

Scope

- Configuration management

- Logging

- Secrets handling

- Database schema

- Shared models

- Service bootstrapping

- Health checks

Features

- .env-based config

- Pydantic config objects

- Structured JSON logging

- PostgreSQL connection

- Migration setup

- Common event schema

Suggested internal models

MarketTick
FundingRateSnapshot
OrderIntent
OrderRecord
PositionSnapshot
RiskEvent
StrategySignal
PnLSnapshot

Testing

- Unit tests for config loading

- DB connection test

- Migration test

- Logging smoke test

- Service startup smoke test

Exit criteria

- All services start cleanly

- Test suite passes

- Database migrations run automatically

- Logs are readable and consistent

Decision gate

Do not proceed until the platform can start, stop, and recover cleanly.

Phase 2 — Market data ingestion MVP

Objective

Collect and store live market data reliably.

Scope

- Exchange connectivity

- WebSocket or polling ingestion

- Price snapshots

- Funding-rate snapshots

- Basic order book snapshots

- Data persistence

Initial exchange recommendation

Start with one exchange only. Choose one with:

- solid API docs

- accessible testnet or sandbox

- perpetual funding data

- strong Python support

Features

- Fetch spot price

- Fetch perpetual price

- Fetch funding rate

- Timestamp and normalize all records

- Retry on disconnect

- Reconnect automatically

- Persist data to database

Testing

- Mock exchange responses

- Reconnection test

- Data integrity validation

- Latency and throughput smoke test

- 24-hour collector soak test

Exit criteria

- Collector runs for 24 hours without manual intervention

- Missing data rate stays below threshold

- Data schema is stable

- Stored data is usable for backtesting

Decision gate

Only continue once you trust the data.

Phase 3 — Paper trading engine

Objective

Create a simulated execution environment before touching real funds.

Scope

- Virtual portfolio

- Simulated orders

- Fill logic

- Fee model

- Slippage model

- Position tracking

- PnL tracking

Features

- Simulated buy/sell orders

- Spot + perpetual paired positions

- Trading fee assumptions

- Funding payment simulation

- Position exposure reporting

- Realized/unrealized PnL

Important note

This is where the system becomes useful. Even without live execution, you can validate strategy logic.

Testing

- Unit tests for fill engine

- Fee calculation tests

- Funding accrual tests

- PnL math validation

- Replay test using collected market data

Exit criteria

- Paper engine reproduces expected positions and PnL

- All calculations match known cases

- Replay testing works on stored data

Decision gate

Do not move to strategy development without confidence in paper-trade accounting.

Phase 4 — Strategy 1: funding-rate capture MVP

Objective

Implement the first real strategy in paper trading.

Strategy concept

If funding conditions are favorable:
  buy spot
  short perpetual
  maintain hedge
  collect funding

Why this first

- Simpler than market making

- Lower directional exposure

- Easier to reason about

- Good for validating the platform

Scope

- Entry logic

- Exit logic

- Position sizing

- Hedge ratio management

- Funding threshold rules

Example decision inputs

- Funding rate

- Spread between spot and perp

- Available liquidity

- Estimated fees

- Max capital allocation

Testing

- Historical replay across several market conditions

- Sensitivity testing on thresholds

- Stress tests with sudden price moves

- Simulated API interruptions

- Edge cases where one leg fills and the other does not

KPIs

- Net annualized return estimate

- Hedge quality

- Max drawdown

- Number of missed opportunities

- Fee drag

- Funding income captured

Exit criteria

- Paper strategy shows persistent positive edge after fees

- Risk behavior is understandable

- Failure modes are documented

Decision gate

Proceed only if performance survives realistic fee and slippage assumptions.

Phase 5 — Risk engine and controls

Objective

Build hard controls before any live execution.

Scope

- Max notional limits

- Max position per symbol

- Max daily loss

- Max API failure tolerance

- Kill switch

- Circuit breaker

Required controls

- Block new trades on stale data

- Block trades when funding edge is below threshold

- Block if hedge leg is missing

- Emergency flatten mode

- Manual disable flag

Testing

- Simulate stale feed

- Simulate exchange rejection

- Simulate sudden drawdown

- Simulate partially filled hedge

- Confirm kill switch behavior

Exit criteria

- Risk layer overrides strategy when needed

- Kill switch works every time

- Unsafe states are handled explicitly

Decision gate

No live trading until this phase passes.

Phase 6 — Observability, operations, and dashboard

Objective

Make the system understandable in real time.

Scope

- Dashboard

- Alerts

- Metrics

- Daily reports

- Runbook

Minimum dashboard views

- Connection status

- Current positions

- Funding opportunities

- PnL summary

- Recent orders

- Risk events

- System health

Alerts

- Exchange disconnected

- Funding data stale

- Position mismatch

- Daily loss threshold hit

- Order rejected

- Strategy disabled

Testing

- Alert fire tests

- Dashboard accuracy checks

- Incident drill simulation

Exit criteria

- You can monitor the whole system without reading raw logs

- Alerts are meaningful and not noisy

Phase 7 — Limited live deployment

Objective

Move from simulation to real exchange interaction with minimal capital.

Scope

- Exchange credentials

- Testnet first if supported

- Very small live allocation

- Read-only mode first, then order mode

- Dry-run and live-run switch

Rollout steps

- Read-only live market connectivity

- Live signal generation, no orders

- Live order placement with tiny size

- One strategy, one market, one exchange

- Manual daily review

Capital policy

Use only capital you are fully prepared to lose. This phase is for validating operations, not making money.

Testing

- Live order placement test

- Live cancel/replace test

- Position reconciliation

- End-of-day PnL verification

Exit criteria

- Several weeks of stable operation

- No unexplained position mismatches

- No uncontrolled losses

- Operational confidence established

Phase 8 — Strategy refinement

Objective

Improve the first strategy before adding a second one.

Potential upgrades

- Better threshold selection

- Better funding forecasts

- Exchange-aware routing

- Smarter sizing

- Improved hedging execution

Testing

- A/B backtests

- Parameter sweeps

- Out-of-sample validation

- Walk-forward testing

Exit criteria

- Improvements hold up out of sample

- Complexity increase is justified

Phase 9 — Strategy 2: simple market-making prototype

Objective

Add a second strategy only after the platform is stable.

Recommended scope

Do not start with full AI-assisted market making. Start with a simple spread-based quoting engine.

Features

- Quote around mid-price

- Maintain max inventory bounds

- Cancel/replace stale orders

- Maker-first logic

- One symbol only

New risks introduced

- Inventory drift

- Adverse selection

- Fee erosion

- Exchange latency sensitivity

Testing

- Historical replay

- Paper trading in live conditions

- Inventory stress test

- Quote freshness test

Exit criteria

- Strategy behaves predictably in paper trading

- Inventory control works

- Fee-adjusted spread capture is positive often enough to justify continuation

Phase 10 — AI-assisted optimization layer

Objective

Use AI where it adds value without turning the system into a black box.

Good AI use cases

- Funding-rate prediction

- Volatility regime detection

- Dynamic threshold tuning

- Spread optimization

- Anomaly detection

- Log/event summarization

Poor AI use cases

- Fully autonomous trading decisions without hard controls

- Unbounded self-modifying strategy logic

- Replacing deterministic risk rules

Testing

- Compare model-assisted vs rule-based performance

- Validate on unseen periods

- Measure false positive rate

- Measure operational complexity added

Exit criteria

- AI improves performance or risk control measurably

- System remains interpretable

- Manual override remains possible

Phase 11 — Multi-strategy platform

Objective

Turn the MVP into a real platform.

Potential additions

- Multiple exchanges

- Multiple assets

- Strategy scheduler

- Portfolio-level risk manager

- Capital allocator

- Strategy performance ranking

Important rule

Only add one major axis of complexity at a time:

- new strategy

- new exchange

- new asset class

- new AI model

Not two or three at once.

Testing framework across all phases

Every phase should be validated through the same four layers.

1. Unit tests

Small isolated logic checks.

2. Integration tests

Exchange adapters, DB, queue, services.

3. Replay/backtests

Historical event replay with expected outputs.

4. Soak tests

Long-running stability tests under realistic conditions.

Suggested phase gates

Use explicit go/no-go gates.

Gate A — Infrastructure stable

Before strategy work.

Gate B — Data trustworthy

Before paper trading.

Gate C — Simulation trustworthy

Before live execution.

Gate D — Risk controls proven

Before any real capital.

Gate E — Strategy edge persists after realistic assumptions

Before scaling.

MVP recommendation

For your actual MVP, I would define it this way:

MVP scope

A single-exchange, single-asset, paper-traded funding-rate capture system with:

- live data ingestion

- virtual execution

- risk controls

- dashboard

- replay testing

- limited live-readiness

Not in MVP

- AI optimization

- multi-exchange routing

- market making

- liquidation bots

- on-chain execution

- DeFi integrations

That keeps the first version focused and achievable.

Suggested development sequence with Codex

This project is very suitable for phased development with Codex if you keep tasks narrow and testable.

Sprint 1

Repo scaffold, config, Docker, DB, logging

Sprint 2

Exchange adapter and market data collector

Sprint 3

Paper trading engine and position accounting

Sprint 4

Funding-rate strategy rules

Sprint 5

Risk engine and kill switch

Sprint 6

Dashboard, alerts, and reporting

Sprint 7

Historical replay and strategy evaluation

Sprint 8

Tiny live rollout