Crypto-MVP

Project Scope & Roadmap

Revised March 2026  —  Updated to reflect backtesting findings and strategic direction

# Project Goal

Build a modular crypto automation platform that starts with safe, low-complexity infrastructure and a paper-traded delta-neutral funding-rate capture MVP, then expands into multi-asset regime-aware capital allocation and AI-assisted optimization.

# Guiding Principles

- No real capital until paper trading passes defined criteria

- One strategy at a time

- Every phase must produce something runnable

- Testing and observability are part of the product, not an afterthought

- AI enhances decision-making later; it does not replace disciplined system design

- The strategy must be delta-neutral before any live deployment

# Strategic Context (Added March 2026)

Backtesting across six distinct market regimes (COVID crash, 2021 bull run, 2022 bear market, 2023 ranging recovery, 2024 ETF run-up, 2025 pullback) produced a key finding that shapes all subsequent phases:

The spot-only market maker is only profitable in ranging markets. It loses significantly in trending markets (both up and down) because it accumulates directional inventory with no hedge.

The original Phase 4 design — long spot + short perpetual + collect funding — is the correct approach. The perpetual hedge neutralizes directional exposure. Adding the hedge leg is the single highest-priority next step.

### Return Expectations by Setup

| Setup | Expected Annualized Return |
| --- | --- |
| Spot-only, no hedge, no regime detection (current) | 1–3% ranging, large losses trending |
| + Regime detection only | 3–6% (avoid trending losses) |
| + Delta-neutral hedge (spot + perp) | 8–15% market-neutral |
| + Funding rate timing | 15–30% in favorable macro conditions |
| Multi-asset (5 assets) + hedge + regime scoring | 15–25% blended |

### Backtesting Infrastructure (Completed Ahead of Schedule)

The following tooling was built and validated during the Phase 4/8 overlap period:

- scripts/seed_historical_data.py — seeds 30-day Kraken OHLCV via API

- scripts/seed_from_csv.py — imports full Kraken historical CSV (59,618 hourly candles, Jan 2020–Dec 2025)

- scripts/backtest.py — replays strategy against DB snapshots with configurable parameters

- run_backtests.py — automated 36-run parameter sweep across 6 market regimes × 6 configs

# Phase Status Summary

| Phase | Status |
| --- | --- |
| 0 — Architecture baseline | Complete |
| 1 — Core platform scaffold | Complete |
| 2 — Market data ingestion | Complete |
| 3 — Paper trading engine | Complete |
| 4 — Funding-rate capture (delta-neutral) | Partial — spot leg only, perpetual hedge missing |
| 5 — Risk engine and controls | Partial — core controls in place |
| 6 — Observability and dashboard | In progress |
| 7 — Limited live deployment | Pending |
| 8 — Strategy refinement | Ahead of schedule — backtesting framework complete |
| 9 — Market-making prototype | Pending |
| 10 — AI-assisted optimization | Started — regime data available |
| 11 — Multi-asset platform | Pending |

| Phase 0 Project Framing and Architecture Baseline | COMPLETE |
| --- | --- |

Define the system before writing substantial code. All deliverables complete: product vision, architecture overview, tech stack, risk policy, repo structure, and Docker environment.

| Phase 1 Core Platform Scaffold | COMPLETE |
| --- | --- |

Configuration management, logging, secrets handling, DB schema, shared models, service bootstrapping, and health checks are all operational. All tests pass.

| Phase 2 Market Data Ingestion MVP | COMPLETE |
| --- | --- |

Live Kraken data collection running continuously. Collector produces dense snapshots (~41s intervals). Funding rate, spot price, order book snapshots persisted. 24-hour soak test passed.

| Phase 3 Paper Trading Engine | COMPLETE |
| --- | --- |

Virtual portfolio, simulated fill engine, fee model, position tracking, and PnL accounting all operational. Paper trader runs continuously and is used as the primary strategy validation environment.

| Phase 4 Strategy 1: Funding-Rate Capture MVP | PARTIAL |
| --- | --- |

### Original Strategy Concept

- If funding conditions are favorable: buy spot, short perpetual, maintain hedge, collect funding

- Delta-neutral by design — directional price exposure hedged by the short perp leg

- Primary income source: funding payments from longs to shorts in bull markets

### Current Implementation Status

The current paper trader implements only the spot leg as a market maker. The perpetual short hedge has not been built. This means the strategy takes full directional BTC exposure and is only profitable in ranging markets.

### Next Steps for Phase 4 Completion

- Add perpetual data collection to the market data collector (spot + perp price + funding rate)

- Add a paired short perpetual position to the paper trading engine

- Implement hedge ratio management: maintain ~1:1 spot:perp notional

- Add funding payment simulation to PnL tracking

- Implement entry/exit logic based on funding rate threshold

- Test edge case: one leg fills, other does not

### Phase 4 Exit Criteria

- Paper strategy shows persistent positive edge after fees in both ranging and trending conditions

- Hedge ratio stays within acceptable bounds across all tested regimes

- Funding income captured is measurable and consistent

- Failure modes documented, especially partial fill scenarios

| Phase 5 Risk Engine and Controls | PARTIAL |
| --- | --- |

Core risk controls are in place including max notional limits, max position per symbol, kill switch, and stale data blocking. The following controls should be added or verified before live deployment:

- Block new trades when hedge leg is missing or misaligned

- Emergency flatten mode that closes both spot and perp simultaneously

- Max daily loss circuit breaker with automatic strategy disable

- Hedge ratio drift alert (e.g., spot:perp ratio outside 0.9–1.1)

Phase 5 cannot be signed off until the delta-neutral hedge is implemented in Phase 4, as several required controls reference the hedge leg.

| Phase 6 Observability, Operations, and Dashboard | IN PROGRESS |
| --- | --- |

Dashboard frontend is in active development (React + Recharts + Tailwind, 6-sprint roadmap). Sprint 1–2 complete. The following views are planned:

- Overview — system status, position summary, PnL, recent fills, active alerts

- System Health — collector health, paper trader health, risk events, alert log

- Market Data — mid price chart, funding rate chart, order book snapshots

- Fills — fill history, fill rate chart, statistics

- PnL — cumulative PnL chart, per-fill breakdown, KPI cards

- Settings — config display, DB stats, about

When the perpetual hedge is added (Phase 4), the dashboard will need a hedge status panel showing spot:perp ratio, funding rate, and daily funding income.

| Phase 7 Limited Live Deployment | PENDING |
| --- | --- |

Move from simulation to real exchange interaction with minimal capital. Prerequisite: Phase 4 (delta-neutral hedge), Phase 5 (risk controls), and Phase 6 (dashboard) must all be complete.

### Rollout Steps

- Read-only live market connectivity

- Live signal generation, no orders

- Live order placement with tiny size on spot leg only

- Add live perpetual leg with matched size

- One strategy, one market, one exchange

- Manual daily review for first 30 days

### Capital Policy

Use only capital you are fully prepared to lose. This phase is for validating operations, not making money. Start with the minimum viable allocation (e.g., $500–$1,000) and do not increase until several weeks of stable operation with no unexplained position mismatches.

| Phase 8 Strategy Refinement | IN PROGRESS |
| --- | --- |

### Backtesting Methodology (Established)

Strategy refinement uses regime-window backtesting: test parameter configurations against distinctly different 30-day market periods rather than a single rolling window. The six validated regimes are:

| Regime | Period |
| --- | --- |
| COVID crash | Mar–Apr 2020, $10k→$4k→$7k |
| Bull run peak | Oct–Nov 2021, $43k→$68k |
| Bear collapse | May–Jul 2022, $38k→$19k |
| Ranging recovery | Jan–Mar 2023, $16k→$28k |
| ETF run-up | Oct–Dec 2024, $60k→$109k |
| Current pullback | Jan–Mar 2025, $109k→$71k |

59,618 hourly candles (Jan 2020–Dec 2025) are seeded in the database. The backtester supports --start, --end, --bid-offset, and --target-profit parameters. Automated 36-run sweeps via run_backtests.py produce summary CSVs and regime win tallies.

### Key Finding

No parameter combination makes the spot-only strategy robustly profitable across regimes. The ranging regime is the only consistently positive window. This validates the need for the delta-neutral hedge (Phase 4) as the prerequisite for meaningful refinement work.

### Phase 8 Exit Criteria

- Improvements hold up out of sample across at least 4 of 6 regimes

- Delta-neutral version backtested across all 6 regimes

- Complexity increase is justified by measurable PnL improvement

| Phase 9 Strategy 2: Simple Market-Making Prototype | PENDING |
| --- | --- |

Add a second strategy only after the platform is stable and Phase 4 (delta-neutral funding capture) is live and profitable. The market-making prototype should be spread-based quoting, not AI-assisted. One symbol only.

- Quote around mid-price with inventory bounds

- Cancel/replace stale quotes

- Maker-first logic

- Fee-adjusted spread capture positive before scaling

The current paper trader implements a form of this already. Formalize it as a named strategy with proper A/B testing against the funding-rate capture strategy.

| Phase 10 AI-Assisted Optimization Layer | IN PROGRESS |
| --- | --- |

### Good AI Use Cases

- Regime detection — classify ranging vs. trending to dynamically size positions

- Funding-rate prediction — forecast whether funding will be favorable over next N hours

- Dynamic parameter tuning — adjust bid_offset and target_profit based on current volatility

- Anomaly detection — flag unusual fills, position drift, or data quality issues

- Cross-asset regime scoring — rank assets by how favorable their current regime is

### Poor AI Use Cases

- Fully autonomous trading decisions without hard controls

- Replacing deterministic risk rules (kill switch, max drawdown limits stay hardcoded)

- Unbounded self-modifying strategy logic

Dashboard Enhancements

- Sharpe ratio (annualized, K=8760) added to dashboard KPI cards

- Profit factor added to dashboard KPI cards alongside existing metrics

### Regime Detection (Priority First Use Case)

Training data exists: 59,618 hourly candles across 5 years and 6 distinct regimes. The recommended first model is a simple binary classifier (ranging vs. trending) using features such as:

- TWAP slope magnitude over 8 hours

- ATR relative to price (normalized volatility)

- Bollinger Band width as a fraction of mid price

- Funding rate direction and magnitude

- Hurst exponent on a rolling 24-hour window — H < 0.5 signals ranging conditions, H > 0.5 signals trending; use as primary regime signal (replace or augment TWAP slope method)

Output: a regime score per asset that the capital allocator uses to size positions. A score near 1.0 = strong ranging conditions, deploy aggressively. A score near 0.0 = strong trend, reduce or pause.

| Phase 11 Multi-Asset Platform | PENDING |
| --- | --- |

Turn the MVP into a real platform. Add multiple assets and a capital allocator that dynamically rebalances across them based on regime conditions.

### Capital Allocator Design

The capital allocator runs on a slow cycle (e.g., every hour) and performs three functions:

- Score each asset on a ranging/trending metric using the regime classifier from Phase 10

- Allocate capital proportionally to regime scores — high-scoring assets get more, trending assets get near-zero

- Rebalance smoothly over several cycles to avoid unnecessary spread crossing

Example: BTC trending hard, ETH ranging. ETH gets 70% of deployed capital, BTC gets 10% or zero. Capital concentrates where conditions are favorable.

### Expected Return Impact

Running 5 assets with a regime classifier that is 70% accurate means 3–4 assets are typically in favorable conditions at any time. This diversification smooths aggregate PnL and keeps capital deployed productively rather than sitting idle waiting for a single asset to range.

### Implementation Rule

Add only one major axis of complexity at a time: new strategy, new exchange, new asset, or new AI model. Not two or three at once. Suggested sequence:

- Add ETH (same exchange, same infrastructure, same collector pattern)

- Add SOL (third asset, validate allocator with 3-way split)

- Add second exchange only after multi-asset on one exchange is proven

# Phase Gates

| Gate | Condition |
| --- | --- |
| Gate A — Infrastructure stable | Before strategy work. Complete. |
| Gate B — Data trustworthy | Before paper trading. Complete. |
| Gate C — Simulation trustworthy | Before live execution. Complete for spot; must re-validate after adding perp hedge. |
| Gate D — Risk controls proven | Before any real capital. Requires Phase 4 (hedge) and Phase 5 (hedge controls). |
| Gate E — Strategy edge persists | Before scaling. Requires positive regime-window backtest results with delta-neutral hedge. |
| Gate F — Regime detection validated | Before multi-asset. Classifier must demonstrate >65% accuracy on held-out test periods. |

# Testing Framework

Every phase must be validated through four layers:

| Layer | Description |
| --- | --- |
| Unit tests | Small isolated logic checks for each function or class |
| Integration tests | Exchange adapters, DB, queue, services working together |
| Regime-window backtests | Historical replay across all 6 validated market regimes using scripts/backtest.py |
| Soak tests | Long-running stability tests (24+ hours) under realistic live conditions |

# Tech Stack

| Language | Python |
| --- | --- |
| Exchange abstraction | CCXT or direct exchange SDK |
| Storage | PostgreSQL (persistent), SQLite (quick experiments only) |
| Caching/queue | Redis (optional) |
| Containerization | Docker Compose |
| Monitoring | Structured JSON logs (structlog), metrics second |
| Dashboard | React + Recharts + Tailwind CSS, served via FastAPI + PyWebView |
| Backtesting | scripts/backtest.py with 59k hourly candles Jan 2020–Dec 2025 |
| Deployment | Local workstation now, VPS after live deployment |

# Not in MVP

- DeFi integrations or on-chain execution

- Liquidation bots

- Multi-exchange routing (single exchange through Phase 7)

- Fully autonomous AI trading decisions

- Market making as the primary strategy (it is Strategy 2, not Strategy 1)

Last updated March 2026. This document supersedes the original Project_Scope.docx.